Test Strategy Report – SauceDemo (Swag Labs)

Project: SauceDemo (Swag Labs)
Application Type: Web-based E-Commerce Demo Application
Prepared By: QA Team
Document Type: Test Strategy
Version: 1.0
Status: Draft

1. Test Objectives

Description

The objective of testing SauceDemo is to verify that all critical business workflows operate correctly, provide a positive user experience, and meet quality standards before release.

Goals

Functional Quality

- Verify user authentication functionality.

- Validate product browsing and filtering capabilities.

- Ensure cart management operations work correctly.

- Validate the checkout workflow from product selection to order completion.

- Verify navigation and page routing.

Business Objectives

- Prevent loss of customer transactions.

- Ensure product information is displayed correctly.

- Improve user experience and usability.

- Minimize production defects affecting purchasing flow.

- Ensure stable application behavior across supported browsers.

Quality Objectives

- Detect high-severity defects early.

- Reduce regression risk during future releases.

- Improve release confidence.

- Ensure critical user journeys remain functional.

Critical Business Flows

- Login

- Product Search/Browse

- Product Filtering

- Add to Cart

- Remove from Cart

- Checkout

- Order Completion

- Menu Navigation

2. Overall Testing Approach

Description

A risk-based testing approach will be followed with emphasis on customer-facing and revenue-impacting features.

Testing Lifecycle

Requirement Analysis

- Review business requirements.

- Identify testable conditions.

- Analyze risks.

Test Planning

- Define scope.

- Create test strategy.

- Identify resources and test environment.

Test Design

- Create test cases.

- Prepare test data.

- Review test coverage.

Test Execution

- Execute manual and automated tests.

- Log defects.

- Perform retesting.

Regression Testing

- Re-execute impacted test cases.

- Validate fixes.

Release Validation

- Perform smoke testing.

- Conduct User Acceptance Testing (UAT).

- Prepare sign-off report.

Prioritization

Priority 1 (Critical)

- Login

- Add to Cart

- Remove from Cart

- Checkout

- Order Completion

Priority 2 (High)

- Product Details

- Product Filtering

- Navigation

- Cart Management

Priority 3 (Medium)

- UI Alignment

- Styling

- Accessibility Enhancements

3. Testing Types

Functional Testing

Scope

- User login

- Product listing

- Product details

- Cart operations

- Checkout process

- Menu functions

Examples from Identified Defects

- Unable to add product to cart

- Checkout without products

- Last name field issues

- Product mapping defects

Smoke Testing

Scope

Validate major application functionality after each deployment.

Coverage

- Login

- Inventory page

- Add to cart

- Checkout

- Logout

Regression Testing

Scope

Validate that fixes do not introduce new issues.

Focus Areas

- Cart functionality

- Checkout process

- Product pages

- Navigation

UI Testing

Scope

- Layout validation

- Button alignment

- Responsive behavior

- Menu positioning

Examples

- Misaligned cart button

- Misaligned checkout button

- Button placement issues

Usability Testing

Scope

- Navigation behavior

- User friendliness

- Accessibility

Examples

- Logo navigation issue

- Hyperlink cursor issue

Data Validation Testing

Scope

- Product information accuracy

- Description validation

- Product title validation

Examples

- Incorrect product titles

- Missing descriptions

- JS method displayed as product description

Negative Testing

Scope

Verify system behavior against invalid inputs.

Examples

- Invalid zip code lengths

- Empty checkout fields

- Missing mandatory data

Performance Testing

Scope

- Page load time

- Navigation response

- User interaction performance

Metrics

- Page Load < 3 seconds

- Navigation < 2 seconds

- No UI freezing

Example

- Performance Glitch User navigation delay

Cross Browser Testing

Supported Browsers

- Google Chrome

- Microsoft Edge

- Mozilla Firefox

- Safari (if applicable)

Security Testing

Scope

- Session management

- Input validation

- Authentication controls

Areas

- Login security

- Session timeout

- Authorization checks

Accessibility Testing

Scope

- Keyboard navigation

- Screen reader compatibility

- UI accessibility

4. Tools & Testing Environment

Test Management

| Tool | Purpose |
| --- | --- |
| Azure DevOps | Test Case Management |
| Jira | Defect Tracking |
| Confluence | Documentation |

Automation Tools

| Tool | Purpose |
| --- | --- |
| Selenium WebDriver | UI Automation |
| TestNG | Test Execution |
| Maven | Dependency Management |
| Extent Reports | Reporting |

API Testing

| Tool | Purpose |
| --- | --- |
| Postman | API Validation |
| REST Assured | API Automation |

Performance Testing

| Tool | Purpose |
| --- | --- |
| JMeter | Load & Performance Testing |

Browsers

- Chrome Latest

- Firefox Latest

- Microsoft Edge Latest

Test Environment

Hardware

- Windows 11

- 8 GB RAM Minimum

- Broadband Internet

Software

- Java 17+

- Selenium

- TestNG

- Maven

- Git

Test Data

User Accounts

- Standard User

- Problem User

- Performance Glitch User

- Error User

- Visual User

Product Data

- Inventory Data

- Cart Data

- Checkout Data

5. Roles & Responsibilities

QA Lead

Responsibilities

- Test strategy preparation

- Test planning

- Risk management

- Test reporting

- Release recommendation

QA Engineers

Responsibilities

- Test design

- Test execution

- Defect reporting

- Retesting

- Regression testing

Automation Engineers

Responsibilities

- Framework maintenance

- Script development

- CI/CD integration

- Automation reporting

Developers

Responsibilities

- Root cause analysis

- Defect fixes

- Unit testing

- Code review

Product Owner

Responsibilities

- Requirement clarification

- Acceptance criteria approval

- UAT participation

Project Manager

Responsibilities

- Resource allocation

- Schedule tracking

- Risk escalation

- Release coordination

6. Risk Management

Risk Assessment Matrix

| Risk | Impact | Probability | Priority |
| --- | --- | --- | --- |
| Checkout failures | High | High | Critical |
| Cart functionality defects | High | High | Critical |
| Product mapping issues | High | Medium | High |
| Navigation issues | Medium | Medium | Medium |
| UI defects | Low | High | Medium |
| Performance degradation | Medium | Medium | Medium |

Risk Mitigation

Checkout Risks

Action

- Early test execution

- Daily regression checks

Cart Risks

Action

- Extensive functional coverage

- Automation implementation

Product Data Risks

Action

- Data validation testing

- Mapping verification

Performance Risks

Action

- Load testing

- Monitoring response time

Release Risks

Action

- Smoke testing before deployment

- Production readiness review

Contingency Plan

Critical Defect Found

- Stop release candidate.

- Open high-priority defect.

- Execute impact assessment.

- Retest after resolution.

Environment Failure

- Use backup environment.

- Execute smoke testing before continuation.

7. Entry & Exit Criteria

Entry Criteria

Testing may begin when:

Requirements

- Requirements are available and reviewed.

- Acceptance criteria are defined.

Environment

- Test environment is available.

- Test accounts are active.

Test Assets

- Test cases prepared.

- Test data prepared.

Build

- Stable build deployed.

- Smoke test passes.

Exit Criteria

Testing may conclude when:

Execution

- 100% Critical Test Cases Executed.

- 95% Planned Test Cases Executed.

Defects

- No Critical defects open.

- No High severity defects open.

- Medium/Low defects accepted by stakeholders.

Regression

- Regression suite passed.

Reporting

- Test summary report completed.

- Stakeholder approval obtained.

Quality Focus Based on Actual SauceDemo Findings

Based on the defects identified during testing, the highest-risk areas requiring continuous testing are:

- Checkout Module (Critical)

  - Last Name defects

  - Checkout completion defects

  - Validation issues

- Cart Module (Critical)

  - Add to Cart failures

  - Remove from Cart failures

  - Reset state inconsistencies

- Product Module (High)

  - Incorrect product mapping

  - Incorrect product titles

  - Missing descriptions

- Navigation & Routing (High)

  - Logo navigation failure

  - About page routing failure

- UI/Visual Validation (Medium)

  - Alignment defects

  - Styling defects

  - Hyperlink interaction defects

Recommended Test Distribution

- Functional Testing: 50%

- Regression Testing: 20%

- Automation Testing: 15%

- UI/UX Testing: 10%

- Performance & Security Testing: 5%